## Slide 1: MES Agile Oversight Model
Notes: This is not Agile delivery methodology training but agile oversight training

## Slide 2: Why Are We Here?

## Slide 3: Purpose of Today’s Session
Introduce the MES Agile Oversight Model pilot
Explain what is changing — and what is not
Why are we here?

## Slide 4: Why CMS Is Evolving Oversight
States are delivering increasingly complex Medicaid Enterprise Systems using agile methods.
Traditional oversight has often been:
  Document-heavy
  Retrospective
  Milestone-driven rather than value-driven
Why are we here?
We are updating our oversight approach to better align with states’ best practices for building MES systems.

## Slide 5: What Is the Agile Oversight Model?
A cadence-based, portfolio-level oversight approach that emphasizes:
  Regular biweekly portfolio sync meetings
  Demonstrations of working functionality
  Early identification and timely resolution of issues and blockers
  Early and consistent identification and mitigation of risks
  Evidence-based status reporting
Why are we here?
This is about clarity and alignment — not added reporting.
Notes: Added Talking Point to this section based on Nora Comment
We currently hold monthly meetings at varying times and cadences based on what has evolved as the norm over time with your states. This moved to a standard bi-weekly cadence for all states.

## Slide 6: What Is Changing (and What Is Not)
What Is Changing
  Biweekly portfolio sync cadence (replacing monthly meetings)
  Demos for DDI projects integrated into oversight
  More emphasis on demonstrated value
  Evidence-based status reports
  Earlier escalation of issues and risks
What Is Not Changing
  FFP match rates and rules
  APD approval requirements
  Federal funding rules
  State project management practices
  Existing delivery governance
Why are we here?
The model changes how states engage with CMS—not how they manage their projects internally.
Notes: We are shifting toward observation over documentation, using demonstrated progress and working functionality as primary inputs. CMS will look to leverage existing flexibilities (e.g., APD waivers) to reduce unnecessary documentation where appropriate From Nora: Another talking point is want to emphasize these should be regular vendor demos with states that CMS attends. These shouldn't be rehearsed and choreographed events like you would see for a certification review. And that we understand it will take some time to build trust but CMS attendance is in partnership with state to understand how projects are progressing - the expectation is not that vendor and state put on a show for CMS.

## Slide 7: What’s In It For States
This model is designed to:
  Reduce ad hoc reporting requests
  Promote earlier issue and risk visibility and decrease last-minute escalations
  Allow CMS to provide TA earlier and more effectively
  Align APD conversations with delivery reality
  Provide clearer expectations from CMS
  Create more predictable engagement
Why are we here?
Goal: Fewer surprises. More transparency.
Notes: Earlier risk visibility = decreased last minute escalations  This will allow CMS to provide TA earlier and help states resolve issues earlier when its easier and less costly to solve them.

## Slide 8: What the Pilot Entails

## Slide 9: Pilot Goals
This pilot is limited in scope, learning-focused, and iterative. It will test:
  Biweekly portfolio sync meetings
  DDI demos
  Evidence-based status reports
  Defined escalation thresholds
What the Pilot Entails
Pilot Timeline
May–June: Kickoff, Initial sync cycles
June–July: Refinement & calibration
August: Lessons learned & rollout decision

## Slide 10: Biweekly Portfolio Syncs
Every meeting includes:​
  Portfolio status round robin​
  APDs and contract alignment ​
  15-minute live DDI demo​
Discussion will focus on:
  What changed
  What was delivered
  What issues or blockers have emerged — and how are they being addressed?
  What risks are emerging and how are they being mitigated?
  What’s next?
What the Pilot Entails
This is portfolio-level — not sprint-level

## Slide 11: The goal is simple:
Align oversight with delivery reality.
  Reduce surprises
  Improve transparency
  Strengthen partnerships
Closing
We look forward to learning together.

## Slide 12: CMS’ Agile Oversight Model
Rhode Island’s Experience
Notes: Notes:
-

## Slide 13
RI Team Makeup
In Final Review
Deadline Next Week
Contract Managers
Financial Staff
Project Managers
Program Managers
CONTRACTS & APD WORK
Notes: Notes:
Nicole to describe how documents requiring CMS review are handled in the RI Medicaid program and sister-agencies presently.

## Slide 14
Rhode Island’s Preparations
In Final Review
Deadline Next Week
Deadline 2-3 Weeks
Change / Expectation Management Conversations:
  APD and Contract Owners
  Executive Leadership
  Vendors
Forecasting Demo Schedule
Updating Reporting Templates
Notes: * Reporting templates to help RI stay compliant with timeliness incl. Contracts, Procurement Planning, APD staggering.

## Slide 15
Transition and Adjustments
Internal prep meeting scheduled monthly
Align team on modified reporting
  Still working through some bumps here…
Involvement of our Financial Management Staff
Notes: Notes:
Internal prep for info sharing, tips, tricks and alignment.

## Slide 16
Benefits Recognized to Date
Clearer understanding of pipeline
Improved timeliness
Improved agency coordination
Smoother contract review/approval workflow
Procurement strategy information sharing
  Inching towards improved coordination with RI Purchases
Improved documentation
Notes: Notes:

## Slide 17
Advice
Internal policies and procedures (financial and non-financial)
Internal APD workflow desk-reference guide
Sharepoint – version control
Notes: Notes:

## Slide 18: Questions?

## Slide 19: Thank you!
Notes: When can we meet with the state officers to begin follow up trainings?